WEEK 1: PROJECT CHARTER & STAKEHOLDER ANALYSIS

- Project Overview

Project Title: Venturo Pay – Digital Wallet Platform

Industry Partner: Allied Fintech

Team Members:

| Student Name | Student ID |
| --- | --- |
| Sebika Shrestha |  |
| Sujita Karki |  |
| Aadarsha Neupane | CIHE260281 |

Project Supervisor: Md Ashraf Uddin

Date: August 2026

- Project Background

Allied Fintech is a fintech company that designs cutting-edge digital payment methods. Allied Fintech is designing Venturo Pay that is a digital wallet application which would allow its users to perform their financial activities from one mobile application. In place of becoming a licensed bank, Venturo Pay uses regulated third-party financial service providers for services like identity verification, card management, fund transfer, payments, and foreign currency transactions by means of APIs.

The purpose of the project is to design and evaluate the feasibility of a digital wallet platform that would be secure, scalable and modular in nature. The digital wallet system to be designed would consist of a cross platform mobile application, backend service and modular API connectors along with an administration portal.

- Project Objectives

  - Create a safe digital wallet that will enable the user to sign up, verify, and do all financial transactions from one application.

  - Create a modular backend system that will connect with five different financial service providers (KYC, Card Issuance, Transfers, Payments, and Foreign Exchange) using provider agnostic API connectors.

  - Create an administration console where the administrator can see details about customer accounts, transactions, audit logs, and provider connectivity.

- Project Scope

In Scope

- User registration

- Multi-factor authentication

- Customer profile management

- Wallet balance display

- Transaction history

- Identity verification (KYC)

- Card management

- Fund transfers

- Payment processing

- Currency exchange

- Push notifications

- Audit logging

- Administration portal

- Integration with external APIs

Out of Scope

- Banking operations

- Physical debit/credit card production

- Cryptocurrency trading

- Loan management

- Investment management

- Insurance services

- Stakeholder Analysis

| Stakeholder | Role | Interest | Influence |
| --- | --- | --- | --- |
| Allied Fintech | Project Sponsor | High | High |
| End Users | Customers | High | High |
| System Administrator | Platform Administrator | High | Medium |
| KYC Provider | Identity Verification | High | Medium |
| Card Provider | Card Services | High | Medium |
| Transfer Provider | Money Transfer | High | Medium |
| Payment Provider | Payment Processing | High | Medium |
| FX Provider | Currency Exchange | High | Medium |
| Development Team | System Designers | High | Medium |

- Success Criteria

- Secure authentication using MFA.

- Successful integration with all five external providers.

- Accurate wallet balance and transaction history.

- Successful money transfers and payment processing.

- Card freeze/unfreeze functionality.

- Reliable currency exchange.

- Fully functional administration portal.

- Comprehensive audit logging.

- Modular provider connector architecture.